## Slide 1: Dungeon Chronicles
Joel Kincaid, Jason Rosenberg, Jessica Dommes, Dan Clark, Jacob Smith, Matt Scuderi, David Keyworth

## Slide 2: Game Description
Episode-based action RPG
Four class-based personalities
Skill-based combat
Dungeon exploration
Team-based gameplay

## Slide 3: What Went Right
GUI was up and running fast
Surprisingly easy to merge code together despite the size of the group
Most of the abilities we wanted were implemented

## Slide 4: What Went Wrong
Rough start with models/animation
Too large of a scope
Lack of communication between team members
Tasks were not prioritized properly

## Slide 5: What We Would Change
More research before we start programming
More group meetings
Focus on core features and add extras if time permitted
Get full-time artists or assets very early on
Better planning on how parts of code will integrate

## Slide 6: What We Learned
Learned a good deal about models/animation
Importance of and difficulties in acquiring art assets
Integrating code can be more time consuming than we thought
It’s important to set and meet minor goals between checkpoints